Initial Project Planning Template

| Date | 06 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Voice Based Concept Understanding Analyser (VBCUA) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Concept & Audio Input | USN-1 | As a user, I can select a concept from a predefined list to be assessed on. | 2 | High | Hasini | 10 Feb 2026 | 21 Feb 2026 |
| Sprint-1 |  | USN-2 | As a user, I can upload or record an audio explanation of the selected concept. | 3 | High | Hasini | 10 Feb 2026 | 21 Feb 2026 |
| Sprint-1 |  | USN-3 | As a user, I can use a bundled sample audio file to try the tool without recording my own. | 1 | Medium | Hasini | 10 Feb 2026 | 21 Feb 2026 |
| Sprint-1 | Speech Transcription | USN-4 | As a backend service, I can transcribe uploaded audio to text using OpenAI Whisper. | 3 | High | Jagadesh | 10 Feb 2026 | 21 Feb 2026 |
| Sprint-1 |  | USN-5 | As a backend service, I can resample and preprocess audio to 16kHz mono before transcription. | 2 | High | Dada Khalandar | 10 Feb 2026 | 21 Feb 2026 |
| Sprint-2 | Semantic Scoring | USN-6 | As a backend service, I can compute semantic similarity between the transcript and the reference concept using Sentence-BERT. | 3 | High | Karthik | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 |  | USN-7 | As a backend service, I can identify missing key terms (gap analysis) between the transcript and the reference concept. | 2 | Medium | Karthik | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 | Audio Fluency Analysis | USN-8 | As a backend service, I can detect pauses and silence in the audio using Librosa. | 2 | High | Dada Khalandar | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 |  | USN-9 | As a backend service, I can count filler words ("um", "like", etc.) in the transcript. | 2 | Medium | Dada Khalandar | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 |  | USN-10 | As a backend service, I can compute pitch, RMS energy, and speaking rate (WPM) from the audio. | 3 | Medium | Dada Khalandar | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 | Scoring & Feedback | USN-11 | As a backend service, I can combine semantic and fluency scores into a single weighted score. | 2 | High | Karthik | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-2 |  | USN-12 | As a user, I receive a written feedback paragraph explaining my score. | 2 | Medium | Karthik | 24 Feb 2026 | 07 Mar 2026 |
| Sprint-3 | Backend API | USN-13 | As a frontend client, I can call POST /api/analyse to submit audio and receive scoring results as JSON. | 3 | High | Jagadesh | 10 Mar 2026 | 21 Mar 2026 |
| Sprint-3 |  | USN-14 | As a frontend client, I can call GET /api/report/{session_id} to download a PDF report. | 2 | Medium | Jagadesh | 10 Mar 2026 | 21 Mar 2026 |
| Sprint-3 | Results Visualization | USN-15 | As a user, I can view my results with waveform, radar, and donut charts. | 3 | High | Hasini | 10 Mar 2026 | 21 Mar 2026 |
| Sprint-3 |  | USN-16 | As a user, I can see the highlighted keyword gaps in my transcript. | 2 | Low | Hasini | 10 Mar 2026 | 21 Mar 2026 |
| Sprint-3 | PDF Reporting | USN-17 | As a user, I can download a PDF report summarising my transcript, scores, and charts. | 3 | Medium | Karthik | 10 Mar 2026 | 21 Mar 2026 |
| Sprint-3 | Deployment | USN-18 | As a developer, I can run the frontend and API through a Node/Express proxy server locally. | 2 | Medium | Jagadesh | 10 Mar 2026 | 21 Mar 2026 |